# CHG-0311 Change Request - Reduce ledger DB connection pool

Change ID: CHG-0311

Planned date: 2026-03-03

Service: ledger-service

Requested by: Core Banking team

Risk: low

Approver: J. Okafor

Status: Implemented

## Description

Reduce the maximum size of the ledger-service database connection pool (ledger DB) from 200 to 50 connections. The change is a configuration update followed by a rolling restart of ledger-service.

## Reason

Cost reduction. Monitoring for February showed a typical peak of around 40 open connections, so a pool of 200 is oversized. A smaller pool allows the database instance to be moved to a cheaper size class at the next maintenance window.

## Risk assessment

Risk is assessed as low. Peak observed usage is below the new limit and the change is easy to revert.

## Rollback plan

Set the pool maximum back to 200 in the ledger-service configuration and perform a rolling restart. Expected rollback time is about 10 minutes.